AI Enhancement Documentation – Part B: Response Team Deliverable

# How the AI Tool Was Used

I used a generative AI tool to review my response-team action plan and the proposed timeline graphic for fit with a cross-functional operational audience (IT, Development, QA, Project Management, Legal, Client Services, and HR). I asked the tool to make the deliverable more task-oriented and easier to coordinate around. I incorporated the feedback by adding explicit role ownership, an update cadence for each function, numbered execution steps with day ranges, non-punitive lessons-learned language, and a Gantt-style critical-path graphic that differs from the CEO financial chart.

# AI Tool Input

Prompt entered into the AI tool:

Review this response-team action plan for a critical software release error. The response

team includes HR, IT, Project Management, Legal, Client Services, Development, and QA. The

scenario is a flawed scheduling update caused by an unreviewed developer commit and a QA

bypass across 12 modules. The release is due in seven days; containment takes two days; a

corrected release after QA takes about 12 days. Improve the deliverable so it clearly

assigns responsibilities, supports coordination, encourages open dialogue, and includes a

new graphical representation that is different from the CEO financial chart.

# AI Tool Output

The AI tool recommended the following:

- Change the format from a general memo to an incident action plan built for cross-functional execution.

- Add a roles-and-responsibilities table covering every required function, with a primary responsibility and a key task for each.

- Assign an explicit update cadence to each function so coordination expectations are clear.

- Show the contract deadline directly on the timeline so the team can see the corrected release relative to Day 7.

- Use a Gantt-style critical-path timeline rather than another financial chart, so the second graphic supports operational coordination instead of executive decision-making.

- Make the post-incident review explicitly non-punitive to encourage open dialogue and honest reporting of control gaps.

# Changes Made Based on AI Feedback

- Reformatted the deliverable into an incident action plan for cross-functional execution.

- Added a roles-and-responsibilities table covering IT, Development, QA, Project Management, Legal, Client Services, and HR, each with an update cadence.

- Added a Gantt-style critical-path timeline with the Day 7 contract deadline marked, clearly different from the CEO financial chart.

- Added open-dialogue and non-punitive lessons-learned language framed around three improvement questions.

- Tied prevention targets (100% QA compliance, 90% automated review by Q3, ~$250,000 program) directly to the scenario data.

# Reference

Western Governors University. (n.d.). E011.1 Technical communication: Scenario 2 – Critical error [Course scenario].